Task List as of 12-1-20

Bob S :
Design and Layout 92mm x 92mm flight hardware.
Hardware needed: 2 Blank AX5043 RPI boards
Validate and document AX5043 VHF RX design. (filters, preamp, splitters)
Validate and document AX5043 UHF TX design. (filters, amp )
Validate and document TMS570 low power modes.

Bill R :
Set up github project storage
Validate and document AX5043 UHF TX design. (filters, amp )
Hardware needed: TMS570 dev, AX5043 RPI

Jim M :
Design wiring jumpers for dev board to AX5043.
Design break out board for dev board and AX5043.
Validate and document AX5043 VHF RX design. (filters, preamp, splitters)
Validate and document AX5043 UHF TX design. (filters, amp )
Build RPI AX5043 boards.
Hardware Needed: AX5043 bds chips (4), TMS570 (2), stencil

Chris T :
Design and document basic BBS operation.
Hardware Needed: TMS570

Jonathan B :
Validate and document RT-IHU watchdog and latchup design.

Corey M :
Define BBS file system issues.
Hardware Needed: None at this time

Burns F :
Port FreeRtos to dev board.
Config sftw (HALCoGen)
Daughterboard w/mram, ax5043
Hardware Needed: None at this time

Some Open Tasks :
Validate and document use of SPI bus.
Define pacsat to IHU communications requirements.
Define pacsat to IHU hardware interface.
Validate and document AX5043 VHF RX design. (filters, preamp, splitters)
Validate and document AX5043 UHF TX design. (filters, amp )
Validate and document Mram design.
Define BBS storage requirement.
Validate and document TMS570 low power modes.
Define operational requirements. Message storage life.
Establish and document tool versions and libraries.