Task List as of 10/27/2022:

- Design wiring jumpers for dev board to AX5043. – Jim
- Design break out board for dev board and AX5043. – Jim
- Validate and document use of SPI bus.
- Port FreeRtos to dev board. – Burns
- Define pacsat to IHU communications requirements.
- Validate and document RT-IHU watchdog and latchup design. – Jonathan
- Validate and document AX5043 VHF RX design. (filters, preamp, splitters)
- Validate and document AX5043 UHF TX design. (filters, amp )
- Validate and document Mram design.
- Define BBS storage requirements.
- Define BBS file system issues… – Corey
- Design and document basic BBS operation. – Chris
- Build RPI AX5043 boards. – Jim
- Validate and document TMS570 low power modes.
- Define operational requirements. Message storage life.
- Design and Layout 92mm x 92mm flight hardware. – Bob
- Set up github project storage – Bill R
- Establish and document tool versions and libraries.